## Slide 1: CCR Simulator- Walkthrough
CSCI 460- Spring 2012
Kayla Pope
3/5/2012

## Slide 2: Project Definition (Brief)
Design track definition program
Support protocol for decoders and Auxiliary Input Units from National Model Railroad Assoc.
Develop API functions that match protocol for existing CCR functions
Develop graphical interface
Simulator supports multiple trains
Simulate error conditions (crash, train failure, etc.)
Modify 2010 CCR to run in real or simulator mode

## Slide 3: Beginning Research
Browsed Brice Hilgemann’s website
  Initially focused on “basics” of it
  Printed off his code
    Looked for underlying data structures- haven’t really figured them out
    Decided against creating “plug-in” program
      Makes project more flexible
      Means I must create simple user interface
Began playing with actual train
  Not fully functional, but at least somewhat works
  Haven’t seen it work with Brice’s project yet

## Slide 4: Cont’d Research & Design
Several short meetings with DCP and Dr. McVey
  Decisions on track design program
    User can:
      Click points to create track
      Drag “curve” points to create desired curves (in edit mode)
    Data structure for “segments”
      Will help with moving train along
    Timer object to control speed
      Timer tick shorter=faster speed
      Speed limits??

## Slide 5: More Design Issues
Graphical Freedom given to user?
  How to give freedom to create desired look
Document Object set up
  Allows for user interface to change
  Have not yet implemented this
    CSCI 350 alum—is it difficult to implement after program is created? Should I do this before moving forward?

## Slide 6: Program Demo
VERY rough
Next up:
  Create class to allow entire track to be redrawn
    Need to know the “type” of point
  Restrict points that can be moved
    Knowing point type will help
  Implement document object?
  Redraw curve WHILE dragging?

## Slide 7: Suggestions Regarding…
              track designer program
              how to put in enough time
              anything else!
Thank you!